Table of Contents

Presentation of Executive Summary

- Introduction

- Prioritized elements for the ‘Peace and Development’ program

- Institutional Strengthening of the UCDAP

- Implementation Strategies for the ‘Peace and Development’ program

Partnership

Leverage

Direct administration of the local organizations

- Operational Procedures

Agreement of execution

Disbursement of resources

Execution of projects

Follow-up to project implementation

Supervision and follow-up

Progress reports

Delivery of projects

- Achieved Results

  - Project summary: Micro-Irrigation Systems

  - Project summary: Basic Sanitation

  - Projector summary: Camelot’s

- Lessons Learned

- Accountant Report

Presentation

The report that is lying in front of you presents the developed activities during the life cycle of the ‘Peace and Development’ program, executed during the period from July 2002 until July 2003, financed with resources of the ‘STRATSHPEY CHARITABLE TRUST’, administered by CARE Bolivia through the ‘Peace and Development’ program in the department of Oruro. There has been intervened in two municipalities and 18 communities in the ayllus Layme and Jukumani of the Department of Potosí, and in the ayllu Qaqachaka of the department of Oruro, where resources where granted for the implementation of the following projects:

- 6 constructions for micro irrigation

- 2 constructions for drinkable water systems

- 2 projects related to the cattle breeding (lamas/alpacas).

taking into account the transversal themes of environment, gender and processes of consolidation of peace in the region.

The peace process of the ayllus, is based on the institutional strengthening of the UCDAP, for being the only institution that is able to achieve this objective in a definite manner. Between the achieved activities and results we find:

- 3 finances for sport events between communities of the ayllus

- 1 workshop for the preparation of rules and statutes for the procedure of getting a Legal Status

- 3 workshops of reflection and strategic planning of institutional activities

- Procedure of getting a Legal Status

- Diffusion over the radio that diffuses the institutional objectives and goals of the UCDAP to the ayllus

- Accompaniment and technical assistance for the elaboration, follow-up and execution of the micro-projects

- Elaboration and presentation of two new projects to get financing for the resources that benefit the Ayllus in peace.

Finally, we hope that the institutional lessons learned as CARE, Municipalities, and especially the UCDAP will serve as a reference for future development initiatives, and therefore contribute to the fight for reducing poverty in Bolivia.

Executive Summary

Objective of the ‘Peace and Development’ program

- Financing of micro-projects that contribute to the alleviation of extreme poverty of the communities of the Ayllus in Peace.

- Institutional Strengthening of the Unit for Advise and Development of the Ayllus in Peace ‘UCDAP’, with the goal of promoting a sustainable development through its own actions as an institution.

Prioritized Components

There are four components:

- Construction of a productive infrastructure

- Support to the implementation of productive initiatives

- Basic sanitation

- Institutional Strengthening of the UCDAP

Implementation method for the micro-projects

The projects financed by the program ‘Peace and Development’ were presented by the UCDAP, who has been responsible for the design and the implementation of the projects. The municipalities have contributed to the budget for the execution of the micro-projects; and the Development Program of the PDA region of Layme and Qaqachaka, of the organization ‘World Vision’ also participated economically in the implementation process of some projects.

CARE Bolivia assumed the function of resources administrator of the ‘Peace and Development’ Program; was responsible for the operation and evaluation during the implementation process, fulfilling the role of identification, evaluation and selection of proposals presented by the UCDAP.

Type of projects financed by the ‘Peace and Development’ Program

| Type of project | Projects financed |
| --- | --- |
| Productive infrastructure | 6 |
| Basic Sanitation | 2 |
| Productive Equipment | 2 |
| TOTAL: | 10 |

The implementation strategy for the “PEACE AND DEVELOPMENT” program used the concept of partnership, taking into account in this intervention: municipalities, the organization ‘World Vision’ local organizations (UCDAP) and CARE Bolivia. In this way we were able to achieve an increase of the available resources.

# Details of co-financers

( Expressed in U.S.Dollars )

| # | PROJECT | COFINANCERS in dollars | TOTAL $us. |
| --- | --- | --- | --- |
|  |  | CARE | OTHERS | MUNICIPALITIES | UCDAP |  |
| 1 | Micro-irrigation system of Isquinkachi | 7.160 | PDA Layme | 7.928 | 1.631 | 1.914 | 18.633 |
| 2 | Micro-irrigation system of Qala Chullpa | 4.264 | PDA Layme | 7.564 | 1.453 | 1.413 | 14.694 |
| 3 | Micro-irrigation system of Patapata chico | 4.607 | PDA Layme | 4.833 | 1.030 | 1.570 | 12.040 |
| 4 | Micro-irrigation system of Payrumani | 7.286 | PDA Layme | 4.589 | 1.584 | 1.384 | 14.844 |
| 5 | Micro-irrigation system of Luluni | 6.505 |  | - | 3.479 | 1.242 | 11.226 |
| 6 | Repopulation, conservation and management of prairies and Layme communities | 4.498 | PDA Layme | 7.560 | 2.929 | 1.767 | 16.754 |
| 7 | System of Drinkable Water and vegetable gardens for families in Viscachiri | 5.950 |  | - | 2.111 | 320 | 8.382 |
| 8 | System of Drinkable Water and vegetable gardens for families in Quillani | 3.950 |  | - | 2.041 | 552 | 6.543 |
| 9 | Second Phase of the Qaqachaka cattle project | 3.210 | PDA Qaqachaka | 500 | 400 | 139 | 4.249 |
| 10 | Micro Irrigation system of Challakunka | 5.610 | PDA Qaqachaka | 4.000 | 3.100 | 1.040 | 13.750 |
| T O T A L | 53.040 |  | 36.975 | 19.758 | 11.341 | 121.114 |
| PERCENTAGE | 44 |  | 31 | 16 | 9 | 100 |
| In Pound Sterling | 34.000 |  | 23.702 | 12.666 | 7.270 | 77.637 |

###### Institutional Strengthening of the UCDAP

ACTIVITIES DESTINED TO INSTITUTIONAL STRENGTHENING OF THE UCDAP

| Activity | Objective |
| --- | --- |
| 3 Sports events | To promote the unity between the communities, the UCDAP organized three sport championships. |
| 1 organizational workshop | To elaborate Statutes and Organizational Rules of the UCDAP |
| 3 Planning workshops | These workshops had the goal of establishing an internal auto reflection and strategic planning of activities (only members of the UCDAP participated) |

RESULTS OBTAINED FOR THE INSTITUTIONAL STRENGTHENING OF THE  UCDAP

| Projects presented | The technical assistance and the coordination with the UCDAP, made the elaboration of projects possible: a project to the Unit of Food Security of the European Economic Commission USACE and another to the Ministry of Justice have been presented. Both are actually being revised for their approval. |
| --- | --- |
| Legal Status | The Legal Status is an important instrument, that will back up all the institutional actions (intern and extern), the UCDAP will now operate under the protection of existing Laws in the country |
| Radio diffusion | The awareness raising of the inhabitants of the ayllus about the UCDAP’s role as facilitator of peace and development is vital to obtain a lasting peace in the region. |
| Execution of projects | The process of implementation of the micro-projects, has been a useful training for the members of the UCDAP, with the lessons learned they will be able to administer and execute future development projects for their communities. |

FINAL REPORT

1. INTRODUCTION

Considering the poverty indicators, the communitarians of the isolated and marginalized municipalities, are extremely poor, as is shown in the next table.

Populations according to level of poverty by province, Census 2001

| Department, Province, Municipality | Total | Non-Poor | Poor |
| --- | --- | --- | --- |
|  |  | Unsatisfied Basic Needs | Threshold of Poverty | Moderate Poverty | Indigence | Marginalization |
| Dept. POTOSÍ Prov. Bustillos Municipality Uncia Dept. ORURO Prove. E. Avaroa Municipality Challapata | 100 100 100 100 | 5.6 4.3 12.8 1.1 | 14.7 23.7 19.3 8.4 | 32.8 29.7 38.9 35.1 | 36.1 37.8 27.3 47.7 | 10.8 4.5 1.6 7.7 |

Source: National Institute for Statistics INE- UDAPE- 2001.

The changes in the poverty conditions of the Departments of Potosí and Oruro 1992-2001 show a reduction of 7.6 percent for the indigence group of, an increase of 2.0 percent of the population in conditions of marginalization and 4.8 percent in Moderate Poverty, for Potosi. In the case of Oruro, they show a reduction of 2.1 percent of the population in conditions of Marginalization and an increase of 3.2 percent of the population in the Threshold of Poverty.

Considering this regional reality, the geographical area of the ayllus in peace, is an indication of the poverty conditions its communities live in, worsened by the war, and the poor vegetation of its soil.

2. PRIORITISED COMPONENTS AND AREA OF IMPLEMENTATION OF MICRO PROJECTS

The present document describes the execution of 10 micro-projects in 2 municipalities, covering 18 communities in which we count with 448 inhabitants of 2355 beneficiary families.

# Details of the Communities, Families and Inhabitants that Benefited from the ‘Peace and Development’ Program

| No. | Department | Municipality | Ayllu | Type of Project | Communities | No. Families | No. Inhabitants |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Oruro | Challapata | Qaqachaka | Drinkable Water | Wiscachiri | 30 | 104 |
| 2 |  |  |  |  | Quillani | 20 | 80 |
| 3 |  |  |  | Micro Irrigation | Challakunka | 40 | 350 |
| 4 |  |  |  | Cattle | 5 communities | 100 | 461 |
| Sub Total | 190 | 995 |
| 5 | Potosí | Uncía | Jukumani | Micro Irrigation | Luluni | 70 | 350 |
| Sub Total | 70 | 350 |
| 6 | Potosí | Uncía | Layme | Micro Irrigation | Qalachullpa | 35 | 175 |
| 7 |  |  |  |  | Payrumani | 20 | 100 |
| 8 |  |  |  |  | Pata Pata Chico | 30 | 180 |
| 9 |  |  |  |  | Iscancachi | 35 | 200 |
| 10 |  |  |  | Camelots | 5 communities | 68 | 355 |
| Sub Total | 188 | 1010 |
| TOTAL | 448 | 2355 |

To facilitate the investment of the proponed projects, four prioritized components will be taken into account:

- Improvement of infrastructure for production support, this refers to the construction of micro-irrigation systems that will assure revenues from horticulture garden crops and profitable Andean crops.

- Support to the implementation of productive initiatives consists of the repopulation of cattle in five Layme communities and the training and equipment of a veterinary pharmacy in the Ayllu Qaqachaka for the breeding of cattle.

- Basic Sanitation consists of the construction of drinkable water systems. These systems contemplated two new communal vegetable gardens per project, which will not only help diversifying the diet of the beneficiaries but also generate income that can be used for the operation and maintenance of the water system.

The equal and participatory freedom of women as well as men was considered according to their strengths in the different activities and in decision-making processes.

One of the principal immediate results in the rural communities, a product of the implementation of the program, is the generation of short time employment, which has been the case in the construction works for productive infrastructure.

###### 3. Institutional Strengthening of the UCDAP

To consolidate the peace process between the ayllus, there has been paid a lot of attention to the institutional strengthening of the UCDAP, for being the only institute that is able to achieve a lasting peace between the communities of the ayllus. Among the development activities are:

ACTIVITIES DESTINED TO INSTITUTIONAL STRENGHTENING OF THE UCDAP

| Activity | Objective |
| --- | --- |
| 3 Sports events | To promote the unity between the communities, the UCDAP organized three sport championships. |
| 1 organizational workshop | To elaborate Statutes and Organizational Rules of the UCDAP |
| 3 Planning workshops | These workshops had the goal of establishing an internal auto reflection and strategic planning of activities (only members of the UCDAP participated) |

RESULTS OBTAINED IN INSTITUTIONAL STRENGTHENING

OF UCDAP

| Projects presented | The technical assistance and the coordination with the UCDAP, made the elaboration of projects possible. Two projects have been presented: one to the Unit of Food Security of the European Economic Commission USACE and another one to the Ministry of Justice Both are actually being revised for their approval. |
| --- | --- |
| Legal Status | The Legal Status is an important instrument, that will back up all the institutional actions (intern and extern), the UCDAP will now operate under the protection of existing Laws in the country |
| Radio diffusion | The awareness raising of the inhabitants of the ayllus, about the UCDAP’s role as facilitator of peace and development is vital to obtain a lasting peace in the region. |
| Execution of projects | The process of implementation of the micro-projects, has been a useful training for the members of the UCDAP, with the lessons learned they will be able to administer and execute future development projects for their communities. |

We hope that lessons learned within this report, will serve as a reference to future development initiatives, and in that way contribute to the fight for poverty reduction in Bolivia.

- IMPLEMENTATION STRATEGY FOR THE ‘PEACE AND DEVELOPMENT’ PROGRAM

The implementation strategy for the ‘Peace and Development’ program is fundamentally based on:

- Partnership

- Leverage of funds

- Institutional Strengthening of the UCDAP.

###### Partnership

The most important characteristic of the intervention was that it was in executed in partnership, which jeans that there was a coincidence in objectives and a combination of counterparts and shared risks with private (World Vision through the PDA’s Layme-Puraka and Qaqachaka) and public institutions as the Municipality of Uncía and Challapata. To establish the partnerships several agreements and agreements have been signed between the different institutions where the exact contributions and counterparts to the micro-projects have been specified.

Leverage

Thanks to leverage it was possible to obtain more resources which permitted the implementation of 10 micro-projects. Besides, this process has had the purpose of training and facilitating processes of negotiation of the UCDAP directory with other institutions.

One of the most important factors to execute different projects was the direct participation of the beneficiaries in the projects, through communal labor quantified in the financial structure of each project. This contribution of the community permits the sustainability and adequate use of the financial structure of the ‘Peace and Development’ program.

FINANCING OF PROJECTS

#### Details of Micro Projects, Co financers and Responsible

| # | MICRO PROJECT | COFINANCERS | EXECUTOR |
| --- | --- | --- | --- |
| 1 | Micro Irrigation System of Isquinkachi | PDA-LP Layme Puraka | Municipal Government of Uncía | UCDAP | CARE | PDA-LP. |
| 2 | Micro Irrigation System of Qala Chullpa | PDA-LP Layme Puraka | Municipal Government of Uncía | UCDAP | CARE | PDA-LP. |
| 3 | Micro Irrigation System of Pata Pata Chico | PDA-LP Layme Puraka | Municipal Government of Uncía | UCDAP | CARE | PDA-LP. |
| 4 | Micro Irrigation System of Payrumani | PDA-LP Layme Puraka | Municipal Government of Uncía | UCDAP | CARE | PDA-LP. |
| 5 | Micro Irrigation System of Luluni |  | Municipal Government of Uncía | UCDAP | CARE | UCDAP. |
| 6 | Repopulation conservation and management of prairies in Layme communities | PDA-LP Layme Puraka | Municipal Government of Uncía | UCDAP | CARE | PDA-LP. |
| 7 | Drinkable Water System and Vegetable gardens in Quillani |  | Municipal Government of Challapata | UCDAP | CARE | UCDAP |
| 8 | Drinkable Water System and Vegetable gardens in Wiscachiri |  | Municipal Government of Challapata | UCDAP | CARE | UCDAP |
| 9 | Second Phase to Camelots Project in Qaqachaka | PDA-Q Qaqachaka | Municipal Government of Challapata | UCDAP | CARE | UCDAP |
| 10 | Micro Irrigation System of Challakunka | PDA-Q Qaqachaka | Municipal Government of Challapata | UCDAP | CARE | CARE-UCDAP |

PDA Development Program of the Area Layme Puraka and the Development Program for Qaqachaka, are part of the NGO World Vision.

### Agreement for the Execution

As soon as the proposals were approved for financing, a agreement was signed between CARE Bolivia, as administrator of the Program “Peace and Development’ with each one of the entities interested in co financing of the approved proposals whereby the above  mentioned criteria were taking into account. In every Agreement the contractual conditions were established, the objectives and goals to be achieved by the project, the budget and the counterparts of the involved actors, the institutional compromises, the mechanisms of financing and the accounts to be used, and other administrative aspects.

Disbursement of resources

Having subscribed the Executive Agreement, the involved entities could proceed to the next phase. The Municipalities of Challapata and Uncía, the PDA Layme-Puraka and Qaqachaka and CARE BOLIVIA, disbursed the financial resources they had agreed upon.

### Execution of projects

The UCDAP as executive entity has been in charge of the execution of construction works and other activities in each of the projects.  Only in the cases of Qalachullpa, Isquincachi, cattle in Layme and Pata Pata chico it has been the PDA Layme-Puraka who was responsible for the execution of the projects mentioned.

### Supervision and Follow-Up

During the execution of the projects, several supervision and follow-up visits were undertaken by CARE personnel to each one of the projects in implementation, to control the technical aspects as well as the administration of the financial resources and recommendations and adjustments were made to improve both of these matters.

The follow-up existed of two levels:

- A field level

- A cabinet level

At field level, a supervision and evaluation were carried out of each project, on technical aspects of the project, metric calculations, calculation memory, verification of progress plans, the book of orders, maps, etc.

At cabinet level, a follow-up was done through files of each project, meaning that in case of the municipalities it was demanded that they have the Municipal Resolution, and that this is consistent with the Municipal Annual Operational Plan.

### Progress reports

According to the established in the agreements of execution, CARE asked the executive entities to deliver the technical and financial reports in three occasions according to disembursements.  Later on verification was carried out about the physical progress of the projects.

### Delivery of the projects

Once the projects were concluded, the executive entities and CARE carried out, together, field supervision in coordination with the supervisors and technical personnel of the executive entities. Later on a provisional delivery date was picked. During the provisional delivery a meeting was held where all beneficiaries, original authorities, administrative politicians and executive entities participated and where some observations of re-adjustment were made and the respective documents for the provisional delivery were signed.

As soon as the technical reports were revised by CARE, the next step was the final delivery of the projects, taking into account the Basic SABS Norms.

- ACHIEVED RESULTS

In two municipalities in the Departments of Oruro and Potosí, ten projects have been implemented in the areas of: productive infrastructure, productive equipment and basic sanitation.

# Types of Investment per project by municipalities

| Municipality | Productive Infrastructure | Productive Equipment | Basic Sanitation | Total |
| --- | --- | --- | --- | --- |
| Uncia | 5 | 1 | 0 | 6 |
| Challapata | 1 | 1 | 2 | 4 |
| Total: | 6 | 2 | 2 | 10 |

- Summary of projects: Productive Infrastructure

The implementation of the micro irrigation system, directly benefited 230 families, reaching a total of 1355 inhabitants. With these systems 41.5 hectares can be irrigated.

Technical Characteristics of the Micro Irrigation Systems

| Project | Adduction of the tank (meters) | Tank (cubic meters) | Canal (meters) | Increased area (Hectares) |
| --- | --- | --- | --- | --- |
| Micro Irrigation System of Isquincachi | 800 | 76.8 | 2700 | 7 |
| Micro Irrigation System of Qalachullpa | 745 | 76.8 | 1710 | 8 |
| Micro Irrigation System of Pata Pata Chico | 980 | 76.8 | 1525 | 7.5 |
| Micro Irrigation System of Payrumani | 400 | 93.6 | 1140 | 11 |
| Micro Irrigation System of Riego Luluni | 2412 | 58.5 | 600 | 3 |
| Micro Irrigation System of Challakunka | 200 | 960 | 1000 | 5 |

The problems of access to the projects, have limited a normal development of activities. On one hand the roads are only traces that do not allow for a quick transportation of materials required for the constructions, and on the other hand, the communitarians have temporal agricultural jobs to fulfill (like soil-preparation and harvest) that make it difficult for them to fulfill their communal compromise to the project.

Example: Micro Irrigation System Isquincachi:

For the election and approval of the financing of this project, the UCDAP prioritized the demands solicited by the communities of the ayllus. They presented a profile that was analyzed from the technical and economical point of view. The agreement for the execution was signed on the 20th of December 2002 having the Development Program of the Layme Puraca region (PDA L-P) as responsible for the execution of the project.

The system counts with: a filter, a clearing room, a system of adduction of 800 meters, a poli-tube of three thumbs thick, a water reservoir tank with a capacity of 76.8 cubic meters of irrigation water and a mother canal for the distribution of 2700 meters of tubes with their respective distribution rooms.

This system of micro irrigation, will benefit 35 families, the money invested per family reached 511 $us. The expenses per hectare are 2555 $us.. According to parameters of the measure system of the National Program of Irrigation PRONAR, it is recommended that the costs per hectare should not be more then 3500 $us. And the average costs of investment per family 2500 $us. Maximum. These ranks determine the economical feasibility. Based on this analysis we conclude that the system is within the existing norms in Bolivia.

Example: Micro Irrigation System Payrumani:

Part of the projects financed by the “Peace and Development” program, is the system constructed in Payrumani, which had various corrections with goal of adjusting the technical, social and economical feasibility. The agreement for execution was signed on the 20th of December of 2002 having the UCDAP as main responsible for the project.

The micro irrigation has: two water sources with a filter, two clearing rooms, an adduction system of 400 metros of tubes that are three thumbs thick, two water reservoir tanks with a capacity of 93.6 cubic meters of irrigation water and a mother canal for the distribution with 1140 meters of tubes and their respective rooms.

There were some problems with the transport of materials (local and not local). This had to do with the bad roads (most of the time the roads are the river beds), the construction works were delayed for more then one and a half month.

This Micro Irrigation System, will Benefit 20 families. The investment by each family is about 705 $us. The costs for hectare is 1281 $us. So we can conclude that the system is within established norms by PRONAR in Bolivia.

### Project Summaries: Drinkable Water and Vegetable Gardens

The implementation of the water and sanitation project (ASA) benefited 50 families directly, reaching a total population of 184 inhabitants.

The construction of these drinkable water systems, will contribute to the reduction of  the Index for Acute Diarrheic Diseases (EDAS) in 50 % of the beneficiary families.

The vegetable gardens will contribute to improve the diet of the communitarians and bring in more resources to support the operation and maintenance of the drinkable water system, in such a way that the system can be sustainable in time.

The construction of the vegetable gardens is of the ‘semi subterranean’ type; for being the best to adapt to the climatic conditions of the area.

###### Technical Characteristics of the Systems for Drinkable Water and the Vegetable Gardens

| Project | Capacity tank (Cubic Meter) | Entrance and Exit Pipes (meter) | Number of public piletas | Surface of the communal garden (square meter) * |
| --- | --- | --- | --- | --- |
| Drinkable Water System of Wiscachiri | 8.1 | 720 | 25 | 50 |
| Drinkable Water System of Quillani | 8.1 | 1050 | 15 | 50 |

* Both systems have a communal vegetable garden.

###### C) Summary of the Projects: related to the breeding of cattle

At the time the conflicts came to an end, the communities that have been directly affected (frontiers), found they had been left without animals. Their animals had been taken as plunder of war by the enema, and if that wasn’t the case the owners had preferred to sell their animals at any price to avoid its loss in any other form. As a result, the whole area suffered a loss of cattle and that is why CARE Bolivia, supported a first phase of buying cattle (llamas and alpacas) for the Association of Camelot Breeders Qaqachaka founded for this occasion; with financing of the “STRATHSPEY CHARITABLE TRUST”  CARE was able to purchase 100  llamas and alpacas selected for Layme communities.

Another important aspect that has been achieved with the implementation of the project, is the facilitation of a veterinary pharmacy for the Qaqachaka region. The communitarians will now be able to buy medicine at a lower price and in a more direct way, something they could not do before because of the long journey it required to the city of Oruro at a distance of 195 Km.

The administration of the pharmacy will be a responsibility of the Association of Camelot Breeders of Qaqachaka.

# Detail of activities of the projects related to cattle

| Project | Number of Persons Trained in technical terms | Number of animals bought and delivered | Implementation of the veterinary pharmacy |
| --- | --- | --- | --- |
| Second phase of the cattle project Qaqachaka | 35 | 0 | 1 |
| Repopulation , conservation and management of prairies in Layme communities | 65 | 100 | 0 |

In the following table the details of the implemented projects are shown:

# Implemented projects financed by the ‘PEACE AND DEVELOPMENT’ Program

| Type of project | Projects financed |
| --- | --- |
| Productive Infrastructure | 6 |
| Basic Sanitation | 2 |
| Productive Equipment | 2 |
| TOTAL micro projects: | 10 |

| Institutional Strengthening UCDAP | Projects financed |
| --- | --- |
| Elaboration of projects | 2 |
| Juridical Status | 1 |
| Radio diffusion of institutional objectives of the UCDAP | 1 |
| Internal workshops of reflection and planning | 3 |
| Sports events | 3 |

7. LESSONS LEARNED

We extract the following lessons learned from the implementation of the program, lessons that will enable us to improve future development initiatives in such a way that they contribute to the peace process in the region and to the reduction of poverty.

- Uniting forces and resources among diverse institutions leads to better and more results.

- The organizations of producers in the communities have demonstrated that they can manage funds for the satisfaction of their own needs, with transparency.

- To achieve better results in the administration of municipal projects it is pertinent to strengthen the technical, operational and financial capacity of the municipalities.

- The motivation of all actors of the project is very important to achieve the best results and higher participation, which implies time and space for the sustainability of a determined project.

- The orientation and technical assistance to the beneficiaries, municipalities and NGO’s is still necessary to direct the resources to the productive projects.

- The ownership of the project generates mayor possibilities of sustainability for the community.

- In profitable agricultural projects, the economic flow is sustained by the supply and demand of goods (market). In this way the projects of this type generate additional income that will mitigate the effects of poverty that will increase in time, as is the case of the rubros with traditional activities where more energy out of labor is invested with the goal of achieving an optimal profit that, however, in the end results to have a energy deficit with critical socio economical consequences for the inhabitants of the ayllus.

- In some municipalities the projects have suffered a delay in the execution for political-administration reasons, and lacking of coordination between the executor and advisors, causing instability and delay in the Executive Entity.

- Local authorities lack knowledge about municipal procedures, and have difficulties in understanding legal details in the documents that must be signed and compromised to their communities; such failures are taken disadvantage of by political authorities.

- The UCDAP is the only institution fully recognized in the communities of the ayllus in peace that can guarantee a permanent peace in the region. For that reason it is important to strengthen and support their institutional consolidation.

8. ACCOUNTANCY REPORT

Considering the financial management of the ‘Peace and Development’ Program, this has been carried out strictly according to the SABS norms (System of Administration of Goods and Services) as it exists in Bolivia.

The disembursements were transferred according to a agreement of execution signed between the partners. The follow-up to the administration of resources has been delegated to the administration of the regional office in Oruro with help from the National CARE Bolivia office which made sure that the administration of these funds was in line with the accountancy norms and procedures.

More details can be found in the following table.

| SUMMARY OF THE EXECUTION OF MICRO PROJECTS FOR PEACE AND DEVELOPMENT |
| --- |
| MICRO PROJECTS | AMOUNT | AMOUNT | BALANCE |
|  | DISEMBURSED | EXECUTED | RETURNED |
|  | BY CARE | UCDAP | TO CARE |
| MICRO IRRIGATION SYSTEM PATAPATA CHICO | 29151,17 | 29151,00 | 0,17 |
| MICRO IRRIGATION SYSTEM KALACHULLPA | 26558,83 | 26558,83 | 0,00 |
| MICRO IRRIGATION SYSTEM ISQUINCACHI | 48446,78 | 48444,10 | 2,68 |
| MICRO IRRIGATION SYSTEM LULUNI | 43534,78 | 43502,50 | 32,28 |
| MICRO IRRIGATION SYSTEM PAIRUMANI | 49451,53 | 42529,00 | 6922,53 |
| REPOPULATION CAMELOTS LAYME | 28537,28 | 28520,00 | 17,28 |
| SCEOND PHASE CAMELOTS QAQACHAKA | 18730,44 | 18726,25 | 4,19 |
| DRINKABLE WATER SYSTEM WISCACHIRI | 39426,40 | 39424,83 | 1,57 |
| DRINKABLE WATER SYSTEM QUILLANI | 24262,40 | 24261,88 | 0,52 |
| MICRO IRRIGATION SYSTEM CHALLAKUNKA | 37023,48 | 35886,00 | 1137,48 |
| TOTAL | 345123,09 | 337004,39 | 8118,70 |

Detail of compromised expenses by CARE Bolivia

|  | CONSTRUCTION MICRO IRRIGATION ISQUINCACHI |  |
| --- | --- | --- |
| N° | DETAIL | CARE |
|  | 1 MATERIALS | Budget | EXEC. |
| 1 | Oil | 70,00 | 105,00 |
| 2 | Wire | 252,00 | 210,00 |
| 3 | Steel cable of 3/8" | 1140,00 | 1026,00 |
| 4 | Lock N° 40 | 396,00 | 264,00 |
| 5 | Pipe line F.G. 0,2" | 2940,00 | 2380,00 |
| 6 | Bends F.G. O 2" Tupy | 120,00 | 112,00 |
| 7 | Construction iron | 1072,00 | 585,00 |
| 8 | Staples of 3/8" | 864,00 | 864,00 |
| 9 | Wood | 8600,00 | 6665,00 |
| 10 | Niple Exagonal F.G. O 3" tupy | 2450,00 | 1260,00 |
| 11 | Niple PVC Esc 40 O 3/4" | 77,50 | 77,50 |
| 12 | Politube O 2" | 28000,00 | 24500,00 |
| 13 | Sika 1 | 1233,84 | 1060,00 |
| 14 | Teflon O 3/4" | 232,50 | 186,00 |
| 15 | Tensor 0 3/8" | 180,00 | 120,00 |
|  | SUB TOTAL | 47627,84 | 39414,50 |
|  | 2 QUALIFIED LABOR |  | 2259,00 |
|  | 3 TRANSPORT |  |  |
| 16 | Material Transport | 2000,00 | 4010,00 |
|  | 4 OTHERS |  | 2760,60 |
|  | BALANCE DEPOSITED |  | 2,68 |
|  | TOTAL | 49627,84 | 48446,78 |

CONSTRUCTIÓN MICRO IRRIGATION KALACHULLPA

| N° | DETAIL | CARE |
| --- | --- | --- |
|  | 1 MATERIALS | BUDGET. | EXEC. |
| 1 | Cement IP 40 | 12480,00 | 12324,00 |
| 2 | Wood | 3585,90 | 3705,43 |
| 3 | Rubber hose O 3/4" | 7500,00 | 4800,00 |
| 4 | Construction iron | 2681,00 | 1440,00 |
|  | SUB TOTAL | 26246,90 | 22269,43 |
|  | 2 TRANSPORT |  |  |
| 5 | Material Transport | 2000,00 | 5250,00 |
|  | TOTAL | 28246,90 | 27519,43 |

CONSTRUCTIÓN MICRO IRRIGATION PATA PATA CHICO

| N° | DETAIL | CARE |
| --- | --- | --- |
|  | 1 MATERIALS | BUDGET | EXEC. |
| N° | DETAIL |  |  |
| 1 | Cement IP 40 | 8519,44 | 8385,00 |
| 2 | Construction Iron | 2096,50 | 1125,00 |
| 3 | P.V.C. Sanitary O 3" | 120,00 | 132,00 |
| 4 | Key O 2" Italy | 1785,00 | 1470,00 |
| 5 | Politube O 1" | 3465,00 | 3234,00 |
| 6 | Politube O 1,5" | 2405,00 | 1850,00 |
| 7 | Politube O 2" | 8820,00 | 6860,00 |
| 8 | Metal aspersers O 3/4" | 1600,00 | 1400,00 |
|  | SUB TOTAL | 28810,94 | 24456,00 |
|  | 2 QUALIFIED LABOR |  | 2259,00 |
|  | 3 TRANSPORT |  |  |
| 9 | Material Transport | 3000,00 | 2430,00 |
|  | 4 OTHERS |  | 6,00 |
|  | BALANCE RETURNED |  | 0,17 |
|  | TOTAL | 31810,94 | 29151,17 |

REPOPULATION CAMELOTS LAYME

| N° | DETAIL | CARE |
| --- | --- | --- |
|  | 1 MATERIALS | PRESUP. | EJEC. |
| 1 | Purchase male lamas | 12500,00 | 12500,00 |
| 2 | Purchase female lamas | 12500,00 | 15000,00 |
|  | SUB TOTAL | 25000,00 | 27500,00 |
|  | 2 TRANSPORT |  |  |
| 3 | Transport of animals | 3500,00 | 600,00 |
| 4 | Gasoline | 400,00 | 322,00 |
| 5 | Road taxes |  | 17,00 |
|  | 3 OTHERS |  | 81,00 |
|  | BALANCE DEPOSITED |  | 17,28 |
|  | TOTAL | 28900,00 | 28537,28 |

CONSTRUCTIÓN MICRO IRRIGATION PAYRUMANI

| N° | DETAIL | CARE |
| --- | --- | --- |
|  | 1 MATERIALS | BUDGET | EXEC. |
| 1 | Tee F.G. O 3 - 2" (1,10 m Mec) | 110,00 | 170,00 |
| 2 | Niple F.G. O 3" ( 1.10 m Mec) | 210,00 | 160,00 |
| 3 | Niple F.G. O 3 - 2" ( 1.10 m Mec) | 110,00 | 30,00 |
| 4 | Key 3" |  |  |
| 5 | Key 2" |  |  |
| 6 | Tap met. 60 x 60 mec. |  |  |
| 7 | Lock N 40 |  |  |
| 8 | Abrasadera platino O 3" mec. | 16,00 | 10,00 |
| 9 | Abrasadera platino O 2" mec. |  |  |
| 10 | Tuberia PVC SDR 26 O 3" |  |  |
| 11 | Politubo O 2" | 9690,00 | 7980,00 |
| 12 | Copla F.G. O 2" (0.25 m mec) | 171,00 | 220,00 |
| 13 | Aceite sucio | 57,00 | 36,00 |
| 14 | Tapa met. 50 x 50 mec. |  |  |
| 15 | Niple F.G. O 2" (0,40 m mec) | 105,00 | 120,00 |
| 16 | Pegamento para PVC | 154,80 | 135,00 |
| 17 | Limpiol para PVC | 129,00 | 112,50 |
| 18 | Tee F.G. O 2" (0,30 m Mec) | 1900,00 | 2052,00 |
|  | SUB TOTAL |  |  |
|  | 2 MANO DE OBRA CALIFICADA | 23218,03 | 20977,00 |
|  | 3 TRANSPORTE |  |  |
| 19 | Transporte de materiales | 10789,00 | 7305,00 |
| 20 | gasolina | 1500,00 | 2215,00 |
|  | 4 OTROS | 1300,00 | 1006,50 |
|  | BALANCE DEPOSITADO |  | 6922,36 |
| TOTAL | 49459,83 | 49451,36 |

CONSTRUCCIÓN MICRORIEGO LULUNI

| N° | DETALLE | CARE |
| --- | --- | --- |
|  | 1 MATERIALES | PRESUP. | EJEC. |
| 1 | Cemento IP 40 | 7439,24 | 7449,00 |
| 2 | Madera para encofrado mapajo | 2381,93 | 2555,00 |
| 3 | Clavos 2 1/2" | 162,00 | 135,00 |
| 4 | Alambre de amarre | 108,72 | 90,00 |
| 5 | Politubo O 1.5" |  |  |
| 6 | Politubo O 2" |  |  |
| 7 | Explosivos completo | 100,00 | 80,00 |
| 8 | Fierro corrugado | 1442,00 | 1125,00 |
| 9 | Copla F.G. O 1.5" (0.20 Mec) | 253,16 | 315,00 |
| 10 | Abrasadera platino O 1.5" | 214,00 | 126,00 |
| 11 | Cañeria F.G. O 1.5 | 1134,00 | 1050,00 |
| 12 | Llave de paso Italy O 3" |  |  |
| 13 | Niple F.G. O 3" (0.90 Mec) | 190,00 | 120,00 |
| 14 | Niple reducción F.G. O 3-2" (0.30 Mec) | 50,00 | 30,00 |
| 15 | Tapa metálica 60 x 60 e 1/8" | 220,00 | 220,00 |
| 16 | Candado Lion Nº 40 |  |  |
| 17 | Abrasadera platino O 2" |  |  |
| 18 | Unión Universal F.G. O 2" Tupy |  |  |
| 19 | Niple F.G. O 2" (0.30 Mec) |  |  |
| 20 | Codos F.G. O 1.5" Tupy | 50,00 | 56,00 |
| 21 | Niple F.G. O 1.5" (1 Mec) | 50,00 | 35,00 |
| 22 | Niple F.G. O 1.5" (0.50 Mec) | 70,00 | 36,00 |
| 23 | Pintura anticorrosivo |  |  |
| 24 | Pintura latex Monopol |  |  |
| 25 | Copla F.G. O 2" (0.20 Mec) |  |  |
| 26 | Tapa metálica 50 x 50 e 1/8" | 1500,00 | 1320,00 |
| 27 | Llave de paso Italy O 2" PN 20 |  |  |
| 28 | Niple exagonal F.G. O 2" Italy |  |  |
| 29 | Codos F.G. O 2" Tupy |  |  |
| 30 | Herramientas | 1300,00 | 330,00 |
| 31 | Tee F.G. O 2" (0.30 Mec) | 750,00 | 810,00 |
|  | SUB TOTAL |  |  |
|  | 2 MANO DE OBRA CALIFICADA | 28811,49 | 9294,50 |
|  | 3 TRANSPORTE |  |  |
| 32 | Transporte de materiales | 7345,37 | 10822,50 |
| 33 | Gasolina | 750,00 | 1070,00 |
|  | 4 OTROS |  |  |
|  | Imprevistos | 6568,00 | 6312,00 |
|  | material de escritorio |  | 121,50 |
|  | BALANCE DEPOSITADO |  | 32,28 |
| TOTAL Bs. | 60889,91 | 43534,78 |

CONSTRUCCIÓN AGUA POTABLE QUILLANI Y HUERTO COMUNAL

| N° | DETALLE | CARE |
| --- | --- | --- |
|  | 1 MATERIALES | PRESUP. | EJEC. |
| 1 | LLAVE DE PASO 1 " | 100,00 | 94,80 |
| 1 | UNION UNIVERSAL 1" | 55,00 | 44,40 |
| 2 | CODO F.G. 1" | 38,50 | 37,00 |
| 3 | COPLA F.G. 1" | 7,80 | 10,60 |
| 4 | COLADOR DE BRONCE | 30,00 | 24,60 |
| 5 | TUBERIA F.G. 1" | 180,00 | 176,00 |
| 6 | TUBERIA F.G. 1 1/2" | 210,00 | 70,00 |
| 7 | TUBERIA P.V.C. 1" E=40 | 42,00 | 30,00 |
| 8 | POLITUBO I" | 2800,00 | 2962,50 |
| 9 | POLITUBO I 1/2" | 3000,00 | 2836,00 |
| 10 | PILETAS | 525,00 | 600,00 |
| 11 | LLAVE DE PASO 1 1/2" | 120,00 | 150,00 |
| 12 | UNION PATENTE 1 1/2" | 25,00 | 28,50 |
| 13 | TEE 1 1/2" | 388,00 | 345,00 |
| 14 | NIPLE 1 1/2" | 192,00 | 157,50 |
| 15 | LLAVES DE PASO 1/2" | 294,40 | 240,00 |
| 16 | TUBO DESAGUE PVC 3" | 59,00 | 36,00 |
| 17 | TEFLON | 10,00 | 10,00 |
| 18 | UNION PATENTE 1/2" | 162,50 | 142,50 |
| 19 | NIPLE 1 1/2" DE 10CM | 18,00 | 13,00 |
| 20 | NIPLE 1 1/2" DE 20CM | 240,00 | 210,00 |
| 21 | RESPIRADOR 2" | 120,00 | 140,00 |
| 22 | CEMENTO | 2400,00 | 2100,00 |
| 23 | FIERRO DE CONSTRUCCION 1/4 | 180,00 | 143,00 |
| 24 | FIERRO DE CONSTRUCCION 3/8 | 390,00 | 345,00 |
| 25 | ALAMBRE DE AMARRE | 35,00 | 27,50 |
| 26 | POLICARBONATO | 1000,00 | 833,78 |
| 27 | MADERA Y PUERTA | 455,00 | 462,00 |
| 28 | ACCESORIOS | 800,00 | 674,60 |
| 29 | AGROFILM | 400,00 | 324,00 |
|  | SUB TOTAL | 14277,20 | 13268,28 |
|  | 2 MANO DE OBRA CALIFICADA | 6000,00 | 8283,00 |
|  | 3 TRANSPORTE |  |  |
| 30 | Transporte de materiales | 3000,00 | 1674,00 |
| 31 | Gasolina |  | 70,00 |
|  | 4 OTROS | 1000,00 | 966,60 |
|  | BALANCE DEPOSITADO |  | 0,52 |
|  | TOTAL | 24277,20 | 24262,40 |

CONSTRUCCIÓN AGUA POTABLE WISCACHIRI Y HUERTO COMUNAL

| N° | DETALLE | CARE |
| --- | --- | --- |
|  | 1 MATERIALES | PRESUP. | EJEC. |
| 1 | LLAVE DE PASO 1 " | 100,00 | 94,80 |
| 1 | UNION UNIVERSAL 1" | 55,00 | 44,40 |
| 2 | CODO F.G. 1" | 38,50 | 37,00 |
| 3 | COPLA F.G. 1" | 7,80 | 10,60 |
| 4 | COLADOR DE BRONCE | 30,00 | 24,60 |
| 5 | TUBERIA F.G. 1" | 180,00 | 176,00 |
| 6 | TUBERIA F.G. 1 1/2" | 210,00 | 70,00 |
| 7 | TUBERIA P.V.C. 1" E=40 | 42,00 | 38,50 |
| 8 | POLITUBO I" | 3500,00 | 3245,00 |
| 9 | POLITUBO I 1/2" | 4000,00 | 3740,00 |
| 10 | PILETAS | 625,00 | 800,00 |
| 11 | LLAVE DE PASO 1 1/2" | 120,00 | 150,00 |
| 12 | UNION PATENTE 1 1/2" | 25,00 | 28,50 |
| 13 | TEE 1 1/2" | 388,00 | 253,00 |
| 14 | TEE 3/4 | 146,00 | 62,10 |
| 15 | NIPLE 1 1/2" | 294,40 | 210,00 |
| 16 | LLAVES DE PASO 1/2" | 305,00 | 320,00 |
| 17 | TUBO DESAGUE PVC 3" | 52,00 | 36,00 |
| 18 | TEFLON | 13,00 | 13,30 |
| 19 | UNION PATENTE 1/2" | 200,00 | 190,00 |
| 20 | NIPLE 1 1/2" DE 10CM | 20,00 | 13,00 |
| 21 | NIPLE 1 1/2" DE 20CM | 165,00 | 280,00 |
| 22 | CEMENTO | 4485,00 | 3696,00 |
| 23 | FIERRO DE CONSTRUCCION 1/4 | 180,00 | 143,00 |
| 24 | FIERRO DE CONSTRUCCION 3/8 | 390,00 | 345,00 |
| 25 | ALAMBRE DE AMARRE | 35,00 | 27,50 |
| 26 | POLICARBONATO | 2000,00 | 1736,78 |
| 27 | MADERA Y PUERTA | 900,00 | 962,00 |
| 28 | ACCESORIOS | 800,00 | 1227,40 |
| 29 | AGROFILM | 400,00 | 324,00 |
| 30 | TUBERIA GALVANIZADA 1 1/2 | 780,00 | 640,00 |
|  | SUB TOTAL | 20486,70 | 18938,48 |
|  | 2 MANO DE OBRA CALIFICADA | 12500,00 | 13554,00 |
|  | 3 TRANSPORTE |  |  |
| 31 | Transporte de materiales | 4200,00 | 5138,50 |
| 32 | Gasolina | 750,00 | 616,00 |
|  | 4 OTROS | 1500,00 | 1177,85 |
|  | BALANCE DEPOSITADO |  | 1,57 |
|  | TOTAL | 39436,70 | 39426,40 |

SEGUNDA FASE CAMÉLIDOS QAQACHAKA

| N° | DETALLE | CARE |
| --- | --- | --- |
|  | 1 MATERIALES | PRESUP. | EJEC. |
| 1 | Talleres de capacitación | 2500,00 | 1710,00 |
| 2 | material de capacitacion | 640,00 | 361,25 |
| 3 | Farmacos veterinarios | 9600,00 | 10200,00 |
| 4 | refacción ambiente farmacia |  |  |
|  | 2 MANO DE OBRA CALIFICADA | 4500,00 | 5271,00 |
|  | 2 TRANSPORTE |  |  |
| 5 | Transporte de materiales | 1500,00 | 1184,00 |
|  | 4 OTROS |  |  |
|  | BALANCE DEPOSITADO |  | 4,19 |
|  | TOTAL | 18740,00 | 18730,44 |

CONSTRUCCIÓN MICRORIEGO CHALLAKUNKA

| N° | DETALLE | CARE |
| --- | --- | --- |
|  | 1 MATERIALES | PRESUP. | EJEC. |
| 1 | Cemento | 3000,00 | 2772,00 |
| 1 | Llave de paso 4" | 350,00 | 300,00 |
| 2 | union patente 4" | 380,00 | 350,00 |
| 3 | codo 4" | 205,00 | 180,00 |
| 4 | niple" | 230,00 | 215,00 |
| 5 | tee" | 180,00 | 150,00 |
| 6 | cañeria F.G. 4" | 450,00 | 490,00 |
|  | SUB TOTAL | 4795,00 | 4457,00 |
|  | 2 MANO DE OBRA CALIFICADA | 12800,00 | 16190,00 |
|  | Elaboracion de proyecto | 12000,00 | 10000,00 |
|  | 3 TRANSPORTE |  |  |
| 7 | Transporte de materiales | 6500,00 | 4500,00 |
|  | Gasolina | 600,00 | 565,00 |
|  | Mantenimiento | 330,00 | 174,00 |
|  | 4 OTROS |  |  |
|  | BALANCE DEPOSITADO |  | 1137,48 |
|  | TOTAL | 37025,00 | 37023,48 |

PROGRAM “PEACE AND DEVELOPMENT”

- FLOW OF OPERATIONS -

# Text boxes

Cancelling of agreement

Sí

Sí

No

No

Sí

No

Sí

No

No

Return of the proposal

Return of the proposal

Corrections

Project Reorientation

Approval

Approval

Conclusion

Approval proval robac

Approval

Finishing of the works

Reports

Supervisión and Follow-up

Disbursement of resources

Agreement of execution

Approval of proposals

Technical verification

Evaluation of projects opuestas

Presentation of projects

General information